## Slide 1: Random topics on software engineering
#10 – Agile Software Development

## Slide 2: Agenda
Software Development Methods
Agile Software Development
Extreme Programming
Scrum

## Slide 3: Software Development Methods

## Slide 4: Software Development Methods
Framework used to structure, plan and control the development of an IT product
The framework consists of:
  a software development philosophy
  a set of tools, models and methods used in the development process

## Slide 5: Software Development Methods
Two extremes:
  agile methods
  formal methods
Most methods fall somewhere in between, even if they claim to belong to one of the groups

## Slide 6: Agile Software Development

## Slide 7: Traditional PM Requires Perfect Vision

## Slide 8: Agile Development
Requirements and solutions evolve through the collaborative effort of self-organizing teams
Characteristics
  Adaptive planning,
  Evolutionary development,
  Early delivery,
  Continuous improvement,
  Rapid and flexible response to change.
Notes: Agile is not a:
Methodology
Specific Way of Developing Software
Framework or Process

## Slide 9: Agile Manifesto http://agilemanifesto.org/

## Slide 10: Agile Principles http://agilemanifesto.org/
Our highest priority is to satisfy the client through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the client's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
Notes: Keys:
Changing requirements,

## Slide 11: Agile Principles http://agilemanifesto.org/
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 12: 7 PRINCIPLES OF LEAN SOFTWARE DEVELOPMENT
Eliminate Waste
Empower the Team (Respect People)
Defer Commitment
Amplify Learning (Build Knowledge)
Deliver Fast
Build Quality In
See as Whole
Notes: Definition - Anything not needed right now
Book Recommendation - Escape Velocity - Jeffrey Moore

## Slide 13: Software Waste
Poppendieck’s 7 types of software waste
  Partially done work
  Extra processes
  Extra features
  Task switching
  Waiting
  Motion
    Hand-offs; lack of co-located teams
  Defects
Notes: 1. Think of partially done work as inventory, a partially done meal. Code you are working on right now has NO VALUE. Can’t ship it, you can’t sell it.
2. Unnecessary signatures. Executives used to have to sign all outgoing packages. It could take days to chase them down.
3. This is overproduction. Another way to think about it is grocery shopping. Do you ever buy too much of something you already had? Trouble trying to figure out how to use it all before it goes bad and sometimes it does.
4. Multi-tasking. Lose efficiency when switching contexts.
6. There is knowledge lost between handoffs. Agile recommends that a team work in a single area where all roles are there. Takes a lot of motion to track down an answer or the person with the answer if not co-located.
7. We want to get it right the first time.

## Slide 14: Paradigm Shift
Traditional
Agile
Flexible
Fixed
Cost
Date
Features
Cost
Date
Features
Notes: Conventional models used on projects that require frequent adjustment often take too long and don’t hit the mark.
Agile projects connect users and developers to validate work and adjust quickly.
Agile – Commit to delivering value (Working Software)
Prioritize and deliver important, high-risk or complex features first so we meet clients’ basic needs at least, even if the bells and whistles aren’t there.
Agile movement is moving into government, finance, insurance, beyond software technology (Reference Agile 2016)
Do –
Ask –
What happens if we commit to a date and features and it’s late?
  Late, increased cost, work overtime
  E.G. Fixed scope contracts for CCL (Cerner ate rest of hours)
  Solution - Reevaluate our feature set but stick to the date.

## Slide 15: Agile Expects Vision Shift

## Slide 16: Key Benefits – Why Agile ?
Notes: You are agile when you are delivering value on a predetermined scheduling

## Slide 17: Agile Software Development
Agile != cowboy coding
  well defined development process, followed strictly
Rigid control
  degradation leads to cowboy coding

## Slide 18: Well known methods
XP
Scrum
Crystal Clear (described by Allistair Cockburn)
Open Unified Process (part of Eclipse Process Framework)
Kanban
…

## Slide 19: EXTREME PROGRAMMING

## Slide 20: Extreme Programming
Software development method described in 1999 by Kent Beck
Based on lessons learned during work on the Chrysler Comprehensive Compensation System project
Based on previously developed methods (e.g. test driven design – early sixties)

## Slide 21: XP - Project

## Slide 22: User Stories
Written by the users
Used to estimate time – detailed requirements are given to the programmers
Story implementation should take 1-3 weeks of Ideal Development Time
Divided into technical tasks for programming teams

## Slide 23: Release Plan
Set of stories to be included in the next release
Plan for the further releases
80 (+/-20) User Stories per release
Determine:
  Scope
  Time
  Quality
  Resources

## Slide 24: Releases
Frequent and small
Gives time to fix the important features before end of the project
Customer gets to use the implemented functionality earlier

## Slide 25: Project Velocity
How much work is getting done on the project
Sum of user story estimates in previous iteration
Sum of estimates of technical tasks developed by a team in previous iteration
Next iteration -> no more user stories than project velocity, no more technical tasks per team than their project velocity

## Slide 26: XP - Planning

## Slide 27: XP – Iteration Plan

## Slide 28: XP Development

## Slide 29: Code Ownership

## Slide 30: Moving people around
Everyone should know about each section of code base
Program in pairs
People should not work in the same team and pair all the time
Helps avoid knowledge loss
Provides cross-training
Allows better allocation of people

## Slide 31: CRC Cards
Class, Responsibilities, Collaborations – information on a card
Gives information about a class
Used as documentation and as a tool in design process

## Slide 32: Spike Solutions
Short, small programs used to explore potential solution to a problem
Not good enough to keep, just to find out if a solution is good enough
Used to reduce technical risk or improve estimates

## Slide 33: Don’t add functionality early
Concentrate on what is supposed to be done now
The prematurely added functionality may turn out to be unnecessary

## Slide 34: Refactor
Remove unnecessary code
Remove redundant code
Rejuvenate obsolete code
Keep the design simple and the code clean

## Slide 35: Code unit tests first
First code unit tests, then code to be tested
Test everything of value to the customer
Immediate feedback on code’s validity
(so called Test Driven Development)

## Slide 36: Pair Programming
Two programmers, one computer
One person codes, the other one thinks ahead
Makes spotting errors and coming up with good solutions easier

## Slide 37: Sequential integration
Only one pair integrates code at the same time
After the integration everything that worked correctly before has to work correctly

## Slide 38: Integrate often
Keeping code not integrated for a long time is asking for trouble
Avoid fragmentation of effort and diverging development

## Slide 39: Don’t optimize early
Optimization effort may be wasted in refactoring later
Make the code work first, make it work faster later

## Slide 40: No overtime
Work 8 hours per day and no longer

## Slide 41: SCRUM

## Slide 42: Scrum
Rugby - the whole team "tries to go to the distance as a unit, passing the ball back and forth„ (according to the Scrum authors, the reality is a bit different)
Incremental software development method

## Slide 43: Scrum development process

## Slide 44: Product Backlog
prioritized set of high level requirements of work to be done
describes the software requirements

## Slide 45: Sprint Backlog
set of requirements to be implemented in a single sprint
determined durign sprint planning meeting by the Product Owner
the requirements are frozen for a sprint

## Slide 46: Scrum Roles
Pigs – those with their bacon on the line
Chicken – everyone else involved with the project

## Slide 47: Pig roles
Product Owner – voice of the customer. Writes the user stories, manages product backlog
Scrum Master – buffer between the team and outside distractions, enforcer of rules
Team – people doing the actual work ;-) . Small, cross-trained

## Slide 48: Chicken roles
Users
Stakeholders (involved in reviews)
Managers

## Slide 49: Scrum Meeting
The meeting starts precisely on time. Punish those coming late
All are welcome, but only "pigs" may speak
The meeting is timeboxed at 15 minutes regardless of the team's size.
All attendees should stand
The meeting should happen at the same location and same time every day

## Slide 50: Scrum Meeting
Three questions for each person:
  What have you done since yesterday?
  What are you planning to do by today?
  Do you have any problems preventing you from accomplishing your goal?

## Slide 51: Sprint Retrospective
Meeting at the end of a sprint
Two questions:
  What went well during the sprint?
  What could be improved in the next sprint?

## Slide 52: END NOTES

## Slide 53: Recommended Reading
Kent Beck: Extreme Programming Explained: Embrace Change, Addison-Wesley.
Alistair Cockburn: Agile Software Development, Addison-Wesley.
Ken Schwaber: Agile Project Management with Scrum, Microsoft Press

## Slide 54: Thank you for your attention